[Organisation Logo] [Organisation Name] ARTIFICIAL INTELLIGENCE MANAGEMENT SYSTEM AIMS Implementation Guide ISO/IEC 42001:2023 • AIMS-GUI-01

| VERSION | STATUS | CLASSIFICATION | EFFECTIVE DATE |
| --- | --- | --- | --- |
| 1.0 | TEMPLATE — FOR CUSTOMISATION | [Document Classification] | [Effective Date] |

TEMPLATE — This document must be customised, approved and issued by [Organisation Name] before use. Text in [square brackets] and all shaded guidance panels must be actioned and removed prior to approval.

# Document Control

| Organisation | [Organisation Name] ([Trading Name]) |
| --- | --- |
| Document title | AIMS Implementation Guide |
| Document code | AIMS-GUI-01 |
| Version | 1.0 |
| Document status | Template — for customisation |
| Document owner | AIMS Manager |
| Approved by | [Approved By] |
| Approval date | [Approval Date] |
| Effective date | [Effective Date] |
| Next review date | [Insert date — no later than 12 months after effective date] |
| Review frequency | At least annually, and after significant change or incident |
| Classification | [Document Classification] |
| Distribution | All personnel with AIMS responsibilities; available via the controlled document repository |
| Related documents | AIMS-TOL-03, AIMS-MAN-01 |
| Required records | See Records table within this document |
| Retention period | Refer to AIMS-MAT-04 Record Retention Matrix |

## Revision History

| Version | Date | Description of change | Author | Approved by |
| --- | --- | --- | --- | --- |
| 1.0 | [Approval Date] | Initial issue (customised from template) | [Author] | [Approved By] |

## Approval

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Top Management | [Approved By] |  | [Approval Date] |

ISO/IEC 42001:2023 REFERENCES Clauses: 4 Context of the organization; 5 Leadership; 6 Planning; 7 Support; 8 Operation; 9 Performance evaluation; 10 Improvement

# Contents

Right-click and choose 'Update Field' (or press F9) to generate the table of contents.

# 1   Purpose

This guide tells [Organisation Name] how to take the AIMS template suite from delivered files to an operating, certifiable artificial intelligence management system. It sets out a twelve-month phased roadmap, what to customise first, a quick-start checklist, preparation for certification stages 1 and 2, and the pitfalls that most often derail implementations. It assumes no existing management system: every process the AIMS needs is inside this suite.

The guide is a working document for the implementation team, led by the AIMS Manager. Progress against every activity in this guide is tracked in AIMS-TOL-03 Implementation Tracker and Readiness Assessment, which mirrors the phases below.

# 2   Scope

This guide covers implementation from project initiation to certification and the first surveillance audit. It applies to the whole suite of twenty-one files described in AIMS-MAN-01 Artificial Intelligence Management System Manual. The twelve-month timeline suits an organisation of roughly 20 to 500 personnel with a moderate AI portfolio; Section 5 explains how to compress or extend it.

# 3   Definitions

Terms are defined in AIMS-GUI-02 Glossary and Acronym Register. In this guide, 'stage 1' and 'stage 2' are the two audits a certification body performs before granting certification, and 'go-live' is the date the customised AIMS documents are approved and become binding.

# 4   Roles and Responsibilities

| Role | Responsibilities in implementation |
| --- | --- |
| Top Management | Sponsors the implementation; approves scope, policies and resources; chairs the first management review; signs off go-live and the certification decision. |
| AIMS Manager | Runs the implementation day to day; customises and issues documents; coordinates workshops, training, the internal audit and certification logistics. |
| AI Governance Committee (AIGC) | Formed in Phase 1; approves classifications, assessments and the Statement of Applicability as they are produced. |
| AI System Owner | Completes register entries, classifications and assessments for each of their systems during Phases 3 and 4. |
| Internal Auditor | Engaged in Phase 5; must be independent of the implementation work they audit — use a second person or an external auditor in small organisations. |
| All Personnel | Complete awareness training; follow the policies from go-live; report AI use and concerns. |

ORGANISATION DECISION REQUIRED Before Phase 1 ends, decide who fills each of the fourteen fixed roles in AIMS-MAN-01 Section 4, and record the assignments in AIMS-MAT-03 RACI Matrix. Every later phase stalls if role holders are not named early.

# 5   The Twelve-Month Roadmap

Implementation runs through six phases. Each phase has an exit gate: do not start the next phase until the gate criteria are met, because every phase consumes the outputs of the one before it. The months shown are elapsed time for a typical mid-sized organisation working with part-time implementation effort.

| Phase | Months | Purpose | Exit gate |
| --- | --- | --- | --- |
| 1 — Initiate | 1–2 | Mandate, roles, context, scope, AI inventory | Scope approved; AIGC formed; every AI system inventoried |
| 2 — Design | 2–4 | Customise and approve the document suite | Tier 1–3 documents approved and issued; registers configured |
| 3 — Implement | 4–7 | Classify, assess and control every AI system; train people | All systems classified and assessed; SoA approved; training done |
| 4 — Operate | 7–9 | Run the AIMS and accumulate real records | Two months of operating records across all core processes |
| 5 — Audit and review | 9–10 | Full internal audit and first management review | Audit complete; corrective actions closed or in progress; review minuted |
| 6 — Certify | 10–12 | Stage 1 and stage 2 certification audits | Certificate issued; surveillance plan agreed |

Compressing the timeline: an organisation with fewer than ten AI systems and strong sponsorship can complete Phases 1 to 3 in three months, but Phase 4 should never be shortened below two months — certification requires evidence that the system has genuinely operated. Extending: large portfolios extend Phase 3, not Phase 2; resist the temptation to keep polishing documents.

ILLUSTRATIVE EXAMPLE Example Pty Ltd (fictitious, 180 staff, five AI systems including Customer Service Chatbot (AI-001) and Credit Decision Support (AI-002)) ran the roadmap in eleven months: Phases 1–2 in three months with a part-time AIMS Manager; Phase 3 took three months because supplier due diligence on the chatbot vendor was slower than planned; Phase 4 ran the full two months; the internal audit raised six findings, four closed before stage 1; stage 2 raised two minor nonconformities, both closed within the certification body's 60-day window.

# 6   Phase 1 — Initiate (Months 1–2)

Purpose: secure the mandate and understand what the organisation actually does with AI before customising anything.

Obtain Top Management sponsorship: agree the business case, budget, target certification date and the AIMS Manager appointment.

Assign the fourteen fixed roles and record them in AIMS-MAT-03; form the AIGC, agree its terms of reference with Top Management, and hold its first minuted meeting.

Run the context workshop using the five-step method in AIMS-MAN-01 Section 6; record issues, and complete AIMS-REG-12 Interested Parties and Stakeholder Register.

Build the AI inventory: survey every team for AI systems and AI features inside software, including free tools in daily use — this is where shadow AI surfaces. Enter everything found in AIMS-REG-01 AI System Register.

Draft the scope statement using the template section in AIMS-MAN-01 Section 8 and have Top Management approve it.

Open AIMS-TOL-03 and baseline the readiness assessment so progress is measurable.

COMMON AUDIT CONCERN Incomplete AI inventories are the most common stage 1 surprise: the scope says 'all AI systems' but staff are using unregistered tools daily. Survey broadly in Phase 1 and repeat the survey in Phase 4 — new tools appear constantly.

# 7   Phase 2 — Design (Months 2–4)

Purpose: turn the template suite into the organisation's own documents. Customise in dependency order — see Section 12 — not alphabetically.

Customise AIMS-MAN-01 context, scope and role sections from Phase 1 outputs, then the four policies in AIMS-POL-PK1. Top Management approves the manual and policies.

Customise the methodologies in AIMS-PRO-PK2 first among Tier 3 documents — every later assessment depends on their criteria — then the procedures in AIMS-PRO-PK1 and AIMS-PRO-PK3 to AIMS-PRO-PK5, completing each placeholder guide as you go.

Configure the registers in AIMS-REG-PK1 and matrices in AIMS-MAT-PK1: remove illustrative rows, set owners, and connect dashboards in AIMS-DSH-PK1 to real register locations.

Set document control running: issue approved documents through AIMS-PRO-01 and populate AIMS-REG-11 Master Document Register with real versions and dates.

Set the first AIMS objectives in AIMS-REG-13, using the framework in AIMS-POL-01.

IMPLEMENTATION GUIDANCE Customisation means deciding, not rewording. The suite is deliberately complete: for most placeholders the work is choosing the organisation's answer (who approves, how often, which channel), recording it, and deleting the guidance panel. If a requirement genuinely does not fit, change it consciously and check the clause conformity map in AIMS-MAN-01 Section 16 still holds.

# 8   Phase 3 — Implement (Months 4–7)

Purpose: apply the approved processes to every AI system and every person in scope.

Classify every system in AIMS-REG-01 under AIMS-PRO-07 using AIMS-MET-03; record each classification on AIMS-FRM-02 and stop any Class 1 use found.

Risk-assess every system under AIMS-PRO-04 using AIMS-MET-01, and impact-assess systems affecting people under AIMS-PRO-05 using AIMS-MET-02; populate AIMS-REG-02 and AIMS-REG-03, with acceptances at the authorities in AIMS-MAT-09.

Select controls under AIMS-MET-04 and complete AIMS-TOL-01 Statement of Applicability; the AIGC approves it, then Top Management signs off.

Implement the risk treatment plans and the oversight arrangements each classification requires under AIMS-POL-02 and AIMS-PRO-12, naming Human Oversight Officers.

Apply supplier due diligence retrospectively to existing AI suppliers under AIMS-PRO-15 and complete AIMS-REG-09.

Deliver training: awareness for all personnel, role-specific training per AIMS-MAT-05, recorded in AIMS-REG-08 under AIMS-PRO-02.

Publish transparency measures: chatbot disclosures, decision notices and the complaint route under AIMS-PRO-14.

HIGH-RISK ACTIVITY If classification reveals an operating Class 2 system with no oversight arrangements, treat it as the implementation's first priority: stand up interim human-in-the-loop review immediately rather than waiting for the phase to complete.

# 9   Phase 4 — Operate (Months 7–9)

Purpose: run the system for real and let records accumulate. Certification auditors certify an operating system, not a documented one.

Operate monitoring under AIMS-PRO-11 and AIMS-MAT-07: collect indicator results into AIMS-REG-15 and review dashboards at each AIGC meeting.

Exercise the event-driven processes as events occur — incidents (AIMS-PRO-13), complaints (AIMS-PRO-14), changes (AIMS-FRM-06) — and record them honestly, including imperfect handling; a credible record beats an empty register.

Run at least one new proposal end to end through AIMS-PRO-06, even a small one, to prove the lifecycle works.

Hold AIGC meetings at the planned frequency with minutes, decisions and actions.

Re-run the AI inventory survey and register anything new; update assessments where monitoring or incidents changed the picture.

Track objective progress in AIMS-REG-13 and start the continual improvement register AIMS-REG-14 with early lessons.

EVIDENCE REQUIRED By the end of Phase 4 the registers should show: dated classifications and assessments for every system, at least one completed lifecycle run, monitoring results for at least two cycles, AIGC minutes, training completion, and any incidents or complaints with their handling. This is the evidence base stage 2 will sample.

# 10   Phase 5 — Audit and Review (Months 9–10)

Purpose: test the whole system yourself before the certification body does.

Plan a full-system internal audit under AIMS-PRO-17 covering every clause and every applicable Annex A control, using AIMS-MAT-08 to prove coverage; use AIMS-FRM-10 for the plan.

Ensure auditor independence: the person who built the AIMS must not audit it alone — engage a second competent person or an external internal-auditor for objectivity.

Report findings on AIMS-FRM-11, raise nonconformities under AIMS-PRO-19 on AIMS-FRM-09, and drive corrective actions to closure or credible progress in AIMS-REG-06.

Hold the first management review under AIMS-PRO-18 with every required input, minuted on AIMS-FRM-12, with decisions on improvement, resources and certification readiness.

Complete AIMS-FRM-18 Certification Readiness Checklist and close the gaps it exposes.

RECORD TO RETAIN The internal audit records and management review minutes from this phase are mandatory certification evidence. Both must exist, be complete and predate stage 2 — a management review held the week before the audit, with half the inputs missing, reliably draws a finding.

# 11   Phase 6 — Certify (Months 10–12)

Purpose: pass stage 1 and stage 2 and plan the surveillance cycle. Section 14 details preparation for each stage.

Select and contract a certification body accredited for ISO/IEC 42001 — see the decision callout below — at least three months before the target stage 1 date.

Host stage 1: a documentation and readiness review, usually one to two days. Fix its findings quickly; stage 2 is typically four to eight weeks later.

Host stage 2: the implementation audit. Provide guides, evidence access and interviewees; manage the finding-response process to the certification body's deadlines.

On certification: publish per AIMS-PRO-03, brief staff, and diarise surveillance audits (annual) and recertification (three years) into the audit programme AIMS-REG-07.

ORGANISATION DECISION REQUIRED Choose the certification body on: accreditation status for ISO/IEC 42001, auditor experience with AI and with the organisation's sector, audit-day estimates and cost, and scheduling reliability. Record the evaluation — the choice is itself a supplier decision under AIMS-POL-04.

# 12   What to Customise First

Customisation has a dependency order. Work top-down through this sequence; each item feeds placeholders in the ones after it.

| Order | Customise | Why first |
| --- | --- | --- |
| 1 | AIMS-MAN-01 Sections 4, 6, 7, 8 (roles, context, parties, scope) | Everything else assumes the roles and scope are decided |
| 2 | AIMS-POL-01 to AIMS-POL-04 (in AIMS-POL-PK1) | Policies fix the rules the procedures must implement |
| 3 | AIMS-MET-01 to AIMS-MET-04 (in AIMS-PRO-PK2) | Assessment criteria must be stable before any assessment is done |
| 4 | AIMS-PRO-01, AIMS-PRO-02, AIMS-PRO-03 (in AIMS-PRO-PK1) | Document control, competence and communication carry the rest of the rollout |
| 5 | Remaining procedures (AIMS-PRO-PK2 to AIMS-PRO-PK5) | Operational detail, customised once criteria and support processes exist |
| 6 | Registers, matrices, tools, forms (AIMS-REG-PK1, AIMS-MAT-PK1, AIMS-TOL-01 to 03, AIMS-FRM-PK1) | Configured last so they reflect the approved processes |
| 7 | Dashboards and maps (AIMS-DSH-PK1, AIMS-DIA-01, AIMS-MAP-PK1) | Presentation layers over settled processes and registers |

# 13   Quick-Start Checklist

The thirty-day quick start below gets a small implementation moving. Tick items in AIMS-TOL-03 as they complete.

Week 1 — Appoint the AIMS Manager; secure Top Management sponsorship in writing; schedule the context workshop; issue the AI-use survey to all teams.

Week 2 — Hold the context workshop; draft the scope statement; nominate the fourteen role holders; convene the first AIGC meeting.

Week 3 — Complete the AI inventory in AIMS-REG-01; flag any obviously high-risk or prohibited use for immediate attention; baseline AIMS-TOL-03.

Week 4 — Top Management approves scope and the customisation plan; begin customising AIMS-MAN-01 and AIMS-POL-PK1; book training dates; set the target stage 1 window.

# 14   Certification Preparation

## 14.1   Stage 1 — documentation and readiness review

Stage 1 verifies the AIMS is designed, documented and ready to audit. The certification body typically reviews: the manual, policies, scope statement, risk and impact methodologies, the Statement of Applicability, the internal audit and management review records, and whether context and objectives hang together. Prepare by: giving the auditor controlled access to the suite; walking them through the packaging structure in AIMS-MAN-01 Section 5 so they can navigate the twenty-one files; and having the AIMS Manager available to explain design decisions. Stage 1 output is a readiness conclusion and areas of concern — treat every concern as a must-fix before stage 2.

## 14.2   Stage 2 — implementation audit

Stage 2 tests whether the AIMS operates as documented. Expect sampling: the auditor picks AI systems and follows them through proposal, classification, assessment, approval, oversight and monitoring records; picks commitments from AIMS-POL-01 and traces them to evidence; interviews Top Management on leadership, role holders on their duties, and general staff on awareness. Prepare interviewees by rehearsing honest, specific answers about their own work — not scripted recitals. Have register owners able to produce any record within minutes. Nonconformities at stage 2 are normal; what matters is a credible corrective action response within the certification body's timeframe.

IMPLEMENTATION GUIDANCE Run a mock stage 2 in Phase 5: give the Internal Auditor three systems to trace end to end and two policy commitments to verify. The gaps found are almost always the same ones the real auditor would find.

# 15   Common Pitfalls

| Pitfall | Consequence | Avoidance |
| --- | --- | --- |
| Customising documents for months before touching a register | Paper system with no operating evidence; stage 2 fails on records | Enforce the Phase 2 exit gate; start Phase 3 on schedule |
| Incomplete AI inventory (shadow AI) | Scope challenged at stage 1; unmanaged risk in daily use | Survey all teams twice; make reporting AI use a standing duty |
| Roles assigned on paper only | Assessments stall; oversight does not happen; audit finds orphaned duties | Named individuals, briefed and trained, with time allocated |
| Treating classification as a formality | Class 2 systems under-controlled; oversight mismatch findings | Apply AIMS-MET-03 criteria strictly; AIGC challenges each result |
| Empty or template-data registers at audit | Immediate credibility loss; conformity cannot be demonstrated | Record real data from Phase 3 onward, however modest |
| Internal audit done by the implementer alone | Objectivity finding; weaknesses missed | Independent second person or external auditor for Phase 5 |
| Management review as a rubber stamp | Clause 9.3 finding; no resourcing decisions made | Use the AIMS-FRM-12 agenda in full; minute decisions and owners |
| Supplier AI features ignored | Unassessed third-party AI in production | Route renewals and new features through AIMS-POL-04 diligence |
| Certification body engaged too late | Target dates slip six months on scheduling alone | Contract the certification body in Phase 4 |
| Momentum lost after certification | Surveillance findings; system decays into shelfware | Keep AIGC cadence, objectives and improvement register running |

# 16   Records

| Record | Created when / by | Stored in | Minimum retention |
| --- | --- | --- | --- |
| Implementation plan and tracker baseline | Phase 1 / AIMS Manager | AIMS-TOL-03 | Life of AIMS + 7 years |
| Phase exit-gate sign-offs | Each phase end / Top Management | AIMS-TOL-03; AIGC minutes | Life of AIMS + 7 years |
| Certification readiness checklist | Phase 5 / AIMS Manager | AIMS-FRM-18 | Certification cycle + 3 years |
| Certification body reports and responses | Stages 1 and 2 / AIMS Manager | Controlled document repository | Certification cycle + 3 years |

## Related Documents

| Code | Title | Format |
| --- | --- | --- |
| AIMS-MAN-01 | Artificial Intelligence Management System Manual | DOCX |
| AIMS-TOL-03 | Implementation Tracker and Readiness Assessment | XLSX |
| AIMS-FRM-18 | Certification Readiness Checklist | DOCX |
| AIMS-PRO-17 | Internal Audit Procedure | DOCX |
| AIMS-PRO-18 | Management Review Procedure | DOCX |
| AIMS-MAT-03 | RACI Matrix | XLSX |
| AIMS-REG-11 | Master Document Register | XLSX |
| AIMS-GUI-02 | Glossary and Acronym Register | DOCX |

## Completion Instructions — Placeholder Guide

Every placeholder below must be completed before this document is approved. Delete this section, all guidance callouts and the template notice once the document is issued.

| Placeholder | Information required | Provided by | How it is determined | Supporting evidence | Review |
| --- | --- | --- | --- | --- | --- |
| [Organisation Name] | Registered legal entity name | Company Secretary | From the company register | Certificate of registration | On corporate change |
| [Approved By] | Name and position of approver of this guide | Top Management | The implementation sponsor normally approves | Signed approval panel | Each reissue |
| [Approval Date] | Date of approval | AIMS Manager | Date of the approval decision | Approval panel | Each reissue |
| [Effective Date] | Date this guide takes effect | AIMS Manager | Approval date or a stated later date | Document control panel | Each reissue |
| [Document Classification] | Classification label | AIMS Manager | Apply the organisation's classification scheme | Classification policy | Annually |